|  |  |  |  |
| --- | --- | --- | --- |
| **Title** | **Implementation Plan** | **VSM Call No.** |  |
| **Created by** | **Sakhipkereyeva Adiya - student** | **Date** | **2024-04-11** |

|  |  |  |
| --- | --- | --- |
| Step No. | Description | Additional conditions / Details |
| 1 | Production Phase – Notification |  |
| 1.1 | Send notification message “Notification\_Message\_2.msg” to members of distribution list "AKS - All KPO Users". | Date: Thursday 2024-05-02    Path to Notification Message #2: H:\Change Control\Support Changes\2024\Monthly\_Updates\04\Docs\Notification\_Message\_1.msg |
| 2 | Production Phase – Deployment |  |
| 2.1 | Deploy the Software Update Group “WKS MS updates released in odd month” to target collection “[PROD] WKS MS updates - RestrictReboot”. | Software available time: 2024-05-02 12:00. Installation deadline: 2024-05-02 22:00.  Maintenance Windows: Yes Suppress the system restart: No Override Maintenance Window: Yes  Path to target collections in Configuration Manager Console:\Assets and Compliance\Overview\Device Collections\KPO Custom Collections\MS Updates Folder\Workstations\2\_PreProduction |
| 2.2 | Deploy the Software Update Group “WKS MS updates released in odd month” to target collection “[PROD] WKS MS updates - Restart”. | Software available time: 2024-05-02 16:00 Installation deadline: 2024-05-02 22:10.  Maintenance Windows: Yes Suppress the system restart: Yes Override Maintenance Window: Yes |
| 2.3 | Deploy the Software Update Group “WKS MS updates released in odd month” to target collection “[PROD-MP14] WKS MS updates - RestrictReboot”. | Software available time: 2024-05-02 16:00 Installation deadline: 2024-05-02 22:00.  Maintenance Windows: Yes Suppress the system restart: Yes Override Maintenance Window: Yes |
| 2.4 | Deploy the Software Update Group “WKS MS updates released in odd month” to target collection “[PROD] WKS MS updates - Restart”. | Software available time: 2024-05-02 16:00 Installation deadline: 2024-05-02 22:10.  Maintenance Windows: Yes Suppress the system restart: Yes Override Maintenance Window: Yes |
| 3 | Control the Deployment |  |
| 3.1 | Control the deployment status by one of the following ways:  With use of Monitoring Workspace in Configuration Manager Console;  With use of SCCM reports http://ccmrep/ |  |
| 4 | Check the Deployment Results |  |
| 5.1 | Check test computers and analyse the deployment results. If deployment is successful, close the IT Request for Change. |  |