|  |  |  |  |
| --- | --- | --- | --- |
| **Title** | **Test Plan** | **VSM Call No.** |  |
| **Created by** | **Sakhipkereyeva Adiya - student** | **Date** | **2024-04-11** |

|  |  |  |
| --- | --- | --- |
| Step No. | Description | Additional conditions / Details |
| 1 | Test Phase – Deployment |  |
| 1.1 | Create the Software Update Group “WKS MS updates released in even month” in SCCM. | Path to Software Update Group in Configuration Manager Console: \Software Library\Overview\Software Updates\Software Update Groups |
| 1.2 | Deploy the Software Update Group “WKS MS updates released in even month” to target collection “[TEST1] WKS MS updates - RestrictReboot”. | Software available time: 2024-04-19 16:00 Installation deadline: 2024-04-19 17:00.  Maintenance Windows: Yes Suppress the system restart: Yes Override Maintenance Window: Yes |
| 1.3 | Deploy the Software Update Group “WKS MS updates released in even month” to target collection “[TEST1] WKS MS updates - Restart”. Path to target collection in Configuration Manager Console: \Assets and Compliance\Overview\Device Collections\KPO Custom Collections\MS Updates Folder\Workstations\1\_Test | Software available time: 2024-04-19 16:00. Installation deadline: 2024-04-19 17:00.  Maintenance Windows: Yes Suppress the system restart: No Override Maintenance Window: Yes |
| 1.4 | Check results of the MS updates deployment to Test Group #1 computers. |  |
| 2 | Pre-Production Phase – Notification |  |
| 2.1 | Group #2 computers which are members of AD Group “WSUS\_WKS\_TEST”.Send notification message “Notification\_Message\_1.msg” to users of Test | Date: Friday 2024-04-19.  Path to Notification Message #1:“H:\Change Control\Support Changes\2024\Monthly\_Updates\04\Docs\Notification\_Message\_1.msg”. |
| 3 | Pre-Production Phase – Deployment |  |
| 3.1 | Deploy the Software Update Group “WKS MS updates released in even month” to target collection [TEST2] WKS MS updates - RestrictReboot”.  Path to target collections in Configuration Manager Console:\Assets and Compliance\Overview\Device Collections\KPO Custom Collections\MS Updates Folder\Workstations\2\_PreProduction | Software available time: 2024-04-19 16:00 Installation deadline: 2024-04-19 17:00.  Maintenance Windows: Yes Suppress the system restart: Yes Override Maintenance Window: Yes |
| 3.2 | Deploy the Software Update Group “WKS MS updates released in even month” to target collection “[TEST2] WKS MS updates - Restart”. | Software available time: 2024-04-19 16:00 Installation deadline: 2024-04-19 17:00.  Maintenance Windows: Yes Suppress the system restart: Yes Override Maintenance Window: Yes |
| 3.3 | Deploy the Software Update Group “WKS MS updates released in even month” to target collection “[TEST2-MP14] WKS MS updates - RestrictReboot”. | Software available time: 2024-04-19 16:00 Installation deadline: 2024-04-19 17:00.  Maintenance Windows: Yes Suppress the system restart: Yes Override Maintenance Window: Yes |
| 3.4 | Deploy the Software Update Group “WKS MS updates released in even month” to target collection “[TEST2-MP14] WKS MS updates - Restart”. | Software available time: 2024-04-19 16:00 Installation deadline: 2024-04-19 17:00.  Maintenance Windows: Yes Suppress the system restart: Yes Override Maintenance Window: Yes |
| 4 | Control the Deployment |  |
| 4.1 | Control the deployment status by one of the following ways:  With use of Monitoring Workspace in Configuration Manager Console;  With use of SCCM reports http://ccmrep/ |  |
| 5 | Check the Deployment Results |  |
| 5.1 | Check the test computers and analyse the deployment results.   If deployment is successful, proceed with deployment to computers in production environment. |  |